## Slide 1
REVELATE.CO
The Enterprise Control Plane
6-Month Proof-of-Concept Engagement
Proposal & Statement of Work
July 2026
Companion to: The Enterprise Control Plane Thesis, and the Strategic Concept Proposal (V2)
DRAFT — FOR DISCUSSION PURPOSES ONLY

## Slide 2
Revelate.co
DRAFT — For Discussion Purposes Only
EXECUTIVE SUMMARY
Why This Engagement, Why Now
Revelate already owns the enforcement engine enterprises are about to spend on governing AI. The Control Plane thesis lays out how that engine becomes the neutral control plane for AI — governance today, decision governance tomorrow. This proposal is the vehicle for proving Stage 1 of that plan.
The bet
Governance enforced in the request path, across clouds — a position few vendors can match.
The approach
Prove the wedge with a small, embedded team before scaling. Validated revenue funds the pace.
This proposal
Resource that proof: 3 people, 6 months, working inside Revelate's existing platform.
The prize
A second budget, a second revenue stream, and evidence strong enough to raise on.

## Slide 3
Revelate.co
DRAFT — For Discussion Purposes Only
SECTION 1
Engagement Overview
Objective
In 6 months — working from Revelate's existing codebase, alongside the current engineering team — deliver Stage 1's governed, auditable AI access capability, validate it with 2–3 design partners, and produce a complete AI product roadmap, PRD set, and go-to-market plan.
Model
A parallel build track, not a separate skunkworks. New engineers extend Revelate's existing services directly — governance built into the platform layers as they're created, never retrofitted.
Duration
6 months from the agreed start date, structured in three two-month phases.
Validation target
2–3 signed design partners actively using governed AI access, with documented willingness to pay — the same “Gate 1” evidence threshold defined in the thesis.

## Slide 4
Revelate.co
DRAFT — For Discussion Purposes Only
SECTION 2
Team & Working Model
Three people, embedded in Revelate's existing engineering team — not an isolated project.
Jason
AI Product & GTM Lead
Owns the AI product roadmap, writes every PRD in scope, builds the full GTM plan, runs the design-partner program, carries the narrative to partners and investors.
Full-time, 6 months
AI Engineer 1
Platform & Governance Build
Builds core proof points in Track A (platform) and Track B (governance overlay), pairing directly with Revelate's existing engineers.
Full-time, 6 months
AI Engineer 2
Platform & Governance Build
Builds in parallel with Engineer 1, focused first on the highest-value, highest-risk item: the governed AI gateway.
Full-time, 6 months

## Slide 5
Revelate.co
DRAFT — For Discussion Purposes Only
SECTION 3
Scope of Work — Product Build (AI Engineers)
Deliberately narrow: the smallest set of capabilities that proves the wedge, per the thesis's own Stage 1 definition.
Capability | Executive problem it removes
Semantic layer (partner-first) | “Our AI keeps misreading what the data means.”
Governed AI gateway (MCP) — flagship proof point | “We can’t safely let AI touch production data.”
Telemetry foundation | “We have no idea what the AI actually did.”
AI access governance (seed) | “We don’t control which model touches what.”
Provenance & audit records (seed) | “We can’t prove how an AI answer was produced.”
Value proof: a design-partner demo in which an AI agent answers a question on the partner's governed data — entitlements enforced, full audit trail attached.

## Slide 6
Revelate.co
DRAFT — For Discussion Purposes Only
SECTION 3
Scope of Work — Strategy & GTM (Jason)
Product roadmap
A multi-stage AI product roadmap, extending and detailing the thesis's three-stage plan.
PRDs
A PRD for every capability in scope, plus forward-looking PRDs for Stage 2/3.
Go-to-market plan
ICP, positioning & messaging, pricing hypothesis, design-partner target list, launch plan.
Design-partner program
Recruit and manage 2–3 partners across financial services and healthcare.
Fundraising narrative
An investor-facing narrative and data room built on the engagement's build and validation evidence.

## Slide 7
Revelate.co
DRAFT — For Discussion Purposes Only
SECTION 4
Timeline — 6 Months
MONTHS 1–2
Foundation
Stand up the semantic layer and gateway skeleton. Finalize Stage 1 PRDs. Recruit design partners. Ship GTM plan v1.
→
MONTHS 3–4
Build & Land
Ship the governed AI gateway, telemetry, and access-governance seed. Onboard 2–3 design partners into active use.
→
MONTHS 5–6
Prove & Package
Complete the audit-trail proof point. Document willingness-to-pay. Finalize Stage 2 PRDs. Assemble the fundraising data room.

## Slide 8
Revelate.co
DRAFT — For Discussion Purposes Only
SECTION 5
Success Criteria — Exit Gate
The engagement is measured against the same evidence bar the thesis sets for unlocking the next stage of investment (“Gate 1”):
✓
2–3 signed design partners actively using governed AI access, with documented willingness to pay.
✓
A working demo: an AI agent answers on governed data, entitlements enforced, full audit trail attached.
✓
A complete PRD set for every Stage 1 capability, plus drafts for Stage 2 and 3.
✓
A complete go-to-market plan and an investor narrative ready to support a capital raise.

## Slide 9
Revelate.co
DRAFT — For Discussion Purposes Only
SECTION 6
Commercial Terms
All three roles are Revelate employees, compensated on salary — base only, no payroll burden included. Engineer figures are ranges pending final leveling.
Role | Annual salary range | 6-month cost range
AI Engineer — Junior | $80,000 – $120,000 | $40,000 – $60,000
AI Engineer — Senior | $150,000 – $200,000 | $75,000 – $100,000
Jason — AI Product & GTM Lead | $300,000 | $150,000
Jason's $300,000 reflects a substantial discount to current market compensation.
AI coding tool licenses (team, 6 mo.)
$1,200/mo × 6 = $7,200
Model training compute (Months 3–6)
$2,000/mo × 4 = $8,000
Equity & value-generation comp
To be discussed — not in cash total
Total 6-month cash cost: $280,200 – $325,200
Excludes equity / value-generation compensation, to be discussed separately.

## Slide 10
Revelate.co
DRAFT — For Discussion Purposes Only
SECTION 7
Risks & Mitigations
Capacity
Scope exceeds a 3-person team in 6 months.
Mitigation: Strict Stage 1 framing; A4–A6 and B3–B5 explicitly deferred.
Buyer education
Design partners must be convinced to pay for governance, not chat.
Mitigation: Anchor to existing governance language; recruit partners from Month 1.
Dependency on existing team
Output depends on access to Revelate's codebase and people.
Mitigation: Embedded model, named points of contact, weekly sync from day one.
Build/GTM misalignment
A GTM plan and PRDs without a working proof point are just documents.
Mitigation: Build and GTM tracks are sequenced to inform each other weekly.

## Slide 11
NEXT STEPS
1
Confirm engagement start date and finalize commercial terms.
2
Approve engineer hiring or contracting for the two AI engineer roles.
3
Identify Revelate engineering points of contact for embedding.
4
Confirm the initial design-partner target list across financial services and healthcare.
This proposal operationalizes the thesis already shared with Revelate leadership. It is scoped deliberately: prove the wedge with a small, embedded team; let validated demand and revenue — not headcount added ahead of proof — fund everything that follows.
Revelate.co
DRAFT — For Discussion Purposes Only